Binance API Website Requirements & Specification Document

Artem F.; 11/2/21; Freelancer Project.

# Overview of program interface

# Requirement Specification

## Data Research and Core Function

#### Specification

Research relevant Binance platform API,

Build network communication library to get data from the platform via API

#### Estimation

Required time : 3 hours,

Budget : 45 $

## Main Functionalities

#### Specification

Reference : Following will be implemented based-on getting data via Binance platform API.

Get the trading volume of 7 days of each BTC product,

Get today total volume(Total Crypto, percentage),

Get the coin name of BTC product of top trading volume(Top Coin Today, percentage),

Get the coin name of BTC product of top trading volume of yesterday(Top Coin Yesterday, percentage),

Get the coin name of BTC product of top trading volume of last 7 Days (Top Coin 7 Days, percentage),

Get all coin names of each BTC product and calculate the trading volume of each BTC product of 1Hours (1 HOUR),

Get the same of 15 Min, 5 Min, 1Min (15 Min, 5Min, 1Min),

#### Estimation

Required time : 18 hours

Budget : 270$

# Timeline

## Project Release Date

05/11/2021, Thursday

## Total budget

315$